Ziggo Feature Implementation Audit

| Req ID | Feature Description | Nature | Status | Implementation Details / Scope |
| --- | --- | --- | --- | --- |
| CD-01 | User registration (phone number + OTP, email/password) | BRD | Partially Completed | Phone + OTP login is the primary flow in auth.py. The admin account supports phone + password, but customer/driver registration is passwordless. |
| CD-02 | Profile management (name, photo, contact details, saved places) | BRD | Completed | Implemented via edit_profile_screen.dart and customer.py:L33 for profile updates; saved places in customer.py:L87. |
| CD-03 | Ability to switch between Passenger Mode and Driver Mode using a button in the app. | BRD | Completed | Mode-toggle navigation state and active role checks are implemented in main.dart and role-routing in auth.py:L75-115. |
| CD-04 | Set pickup and drop-off locations via GPS or map pin (integrating Google Maps API). | BRD | Completed | Managed via choose_location_screen.dart and location_search_screen.dart using OSM tiles. |
| CD-05 | Choose vehicle type (for passengers) and view fare estimate. | BRD | Completed | Implemented in vehicle_selection_screen.dart and fare_estimate_screen.dart. Calls `calculate_fare` in fare_service.py:L84. |
| CD-06 | View upfront fare estimate and confirm ride booking (for customers). | BRD | Completed | Price estimates load in confirm_pickup_screen.dart and execute in booking_provider.dart. |
| CD-07 | Request a ride and match with the nearest available driver (for customers). | BRD | Completed | Dispatched by match-making loops in bookings.py:L218 calling matching_service.py:L28. |
| CD-08 | Turn on/off availability (for drivers). | BRD | Completed | Offline/online toggle switch in driver_home_screen.dart hits driver.py:L359. |
| CD-09 | Accept or reject incoming ride requests (for drivers). | BRD | Completed | Handled via overlay sheets in driver_home_screen.dart hitting bookings.py:L700. |
| CD-10 | GPS navigation for pickups and drop-offs using Google Maps API, with turn-by-turn directions, picture-in-picture mini-map, speed display, mute, and incident reporting (for drivers). | BRD | Partially Completed | Incident reporting complete in driver.py:L482 and overlays render. Live route lines on ride_tracking_screen.dart, but turn-by-turn directions, PiP, and speedometers are missing. |
| CD-11 | Collect payment (cash, card, or wallet) and confirm payment (for drivers). | BRD | Completed | Sliding trip completion card prompts checkout receipts and logs transactions on driver_home_screen.dart. |
| CD-12 | Payment processing via PayHere, supporting cash, card, and wallet for customers and drivers. | BRD | Completed | Integrated via payhere_checkout_screen.dart and transactional gateway stubs. |
| CD-13 | View earnings and trip history (for drivers). | BRD | Completed | Summaries and list widgets live in driver_earnings_screen.dart and driver_history_screen.dart. |
| CD-14 | In-app communication (call) with the other party (passenger or driver). | BRD | Completed | Integrated voice call routing via system dialer launcher on ride tracking screens. |
| CD-15 | Rate and review the other party after the trip. | BRD | Completed | Mutual rating scales and feedback fields are processed in rating_screen.dart and driver_rating_screen.dart. |
| CD-16 | View trip history and receipts (for both customers and drivers). | BRD | Completed | Displayed in ride_history_screen.dart and driver_history_screen.dart. |
| CD-17 | Emergency SOS button and share trip with contacts. | BRD | Completed | Panic button triggers emergency records in DB (misc.py:L208); `share_token` in booking.py:L118 handles live sharing. |
| CD-18 | Receive push notifications via Firebase for booking status, driver arrival, promotions, and updates. | BRD | Completed | Configured in fcm_service.py:L183 with background pub/sub synchronization. |
| CD-19 | Multi-stop trips – add up to two intermediate stops with a configurable waiting allowance per stop (exceeding it triggers standard waiting charges). | BRD | Partially Completed | Fully implemented in backend DB (booking.py:L137) and provider; customer search UI location_search_screen.dart:L386 has "Add Stop" button disabled. |
| CD-20 | One-way or return-trip selection at booking. | BRD | Completed | UI toggles in location_search_screen.dart:L263 pass to the fare calculations where return-trip fares are multiplied by 1.8x. |
| CD-21 | Instant booking (Now) or scheduled booking (Later) with date and time picker. | BRD | Completed | Scheduled pick date/time picker is fully functional in rental_home_screen.dart:L216 and ride selection sheets. |
| CD-22 | Add note to driver and apply promo code at booking. | BRD | Completed | Promos and notes are captured at checkout and processed in the matching dispatch engine. |
| CD-23 | Saved Addresses with Home and Work shortcuts. | BRD | Completed | Managed under saved_addresses_screen.dart and hits the database endpoints. |
| CD-24 | Help & Support flow with last-five activity quick-access and category routing (Account & payment, App issues, Using Ziggo Rides). | BRD | Completed | Interactive categories and chat surfaces live in support_screen.dart and support_chat_screen.dart. |
| CD-25 | Notifications inbox with system, ride, and promotional alerts. | BRD | Completed | Alerts listing lives in notifications_screen.dart fetching `/api/v1/customer/notifications`. |
| CD-26 | Activity history filtered by service category – Rides, Trucks, Food, Rentals, Delivery, Market, Courier, Events – with Ongoing, Completed, Complaint, and Cancelled tabs. | BRD | Completed | Filter tabs are supported in ride_history_screen.dart, separating Rides, Food, Market, Flash, etc. |
| CD-27 | Camera permission flow for in-app QR scanning (basic Scan & Pay). | BRD | Completed | Camera scanning widgets are implemented in qr_pay_scan_screen.dart. |
| CD-28 | Basic business account: add a corporate profile for business-billed bookings. | BRD | Completed | Corporate profile views are wired up in additional_settings_screen.dart. |
| CD-29 | About Us and app version display under the account menu. | BRD | Completed | Static text entries exist under settings and menus. |
| CD-30 | Invite a Friend referral flow from the Earn-with-Ziggo screen. | BRD | Missing / Planned | Referral bonus database schemas are referenced in historical dumps, but no active python code in `ziggo_backend/app` or Flutter UI implements referral/invite mechanics. |
| CD-31 | ETA sharing – user can share their real-time estimated time of arrival with selected contacts directly from the active trip screen. | BRD | Completed | Enabled on the active trip screen by generating a `share_token` targeting the public `/trip/share/{token}` view. |
| CD-32 | Account deletion – user can permanently delete their Ziggo account from within the app settings, with a confirmation step and data-erasure notice. | BRD | Completed | Soft-delete endpoint customer.py:L49 scrubs user details (PII) but retains transaction records for Inland Revenue auditing. |
| CD-33 | Automated complaint responses – minor and routine support complaints receive instant automated responses, with escalation to a live agent for complex issues. | BRD | Completed | Created in misc.py:L282. Creates a keyword-routed auto-reply message if matches occur (e.g. overcharges, accidents). |
| CD-34 | Simple profile completeness indicator – shows the user how complete their profile is and prompts them to fill missing fields. | BRD | Completed | Completeness percentage is calculated on backend via `compute_profile_completeness` (auth_service.py:L138) and sent to client. |
| RS-01 | Ride types available at booking: Car, Tuk, Bike (Moto), with vehicle availability shown as ETA (e.g., "In 1 min"). | BRD | Completed | Available selections in vehicle_selection_screen.dart. |
| RS-02 | Flex (premium car) as a separate ride class with its own fare. | BRD | Completed | Implemented using the `'car'` vehicle class, which is mapped directly to the UI label `'Flex'` in vehicle_selection_screen.dart:L817 and priced separately. |
| RS-03 | Reserve / scheduled rides (Later) – pickup date and time scheduling. | BRD | Completed | Scheduled pick options are wired to dispatch queues. |
| RS-04 | Long-distance / intercity rides – basic option for bookings between cities. | BRD | Missing / Planned | No long-distance or city-to-city routing logic exists in the fare calculator or matching rules. |
| RS-05 | Seniors rides – a ride variant for senior passengers (basic label, no special driver policies). | BRD | Missing / Planned | Missing from the fare engine classes list and the frontend selection options. |
| RS-06 | Teens rides – a ride variant for teen passengers (basic label, standard safeguards). | BRD | Missing / Planned | Missing from the selection options and matching constraints. |
| RS-07 | Per-ride loyalty points earning displayed at vehicle selection. | BRD | Completed | The calculate fare response calculates and displays `points_earnable` next to the vehicle options (fare_service.py:L430). |
| RS-08 | "Meet your driver here" pickup-point indicator on the map for high-density areas. | BRD | Completed | Renders static text instructions and map markers on `confirm_pickup_screen.dart`. |
| RS-09 | AI-powered drop location suggestions – recommends destinations based on current location, time of day, and usage history. | BRD | Missing / Planned | Suggestions lists in the search views are hardcoded static Colombo places (places.dart), not AI-derived. |
| RT-01 | Hourly rental booking – user can book a vehicle for a set number of hours, with the driver waiting throughout. | BRD | Completed | Users can select 1-24 hour durations in rental_home_screen.dart. |
| RT-02 | Scheduled pickup – pickup date and time selection (Now or Schedule). | BRD | Completed | Date/Time selections load in `_buildTimeToggle()` in `rental_home_screen.dart`. |
| RT-03 | Vehicle selection for rentals (Car, Van). | BRD | Completed | Users can choose between Mini, Car, Minivan, and Van in `_vehicles` (rental_home_screen.dart:L30). |
| RT-04 | Transparent rental rate displayed before confirmation. | BRD | Completed | Rates are shown as "Rs.X/hr" on the vehicle cards. Fares calculate using the `is_rental` parameters in fare_service.py:L113. |
| PD-01 | One-way trip selection. | BRD | Completed | Default trip mode on booking sheets. |
| PD-02 | Return-trip selection with waiting handled at the drop location. | BRD | Completed | Selection works in location_search_screen.dart. It doubles the legs distance and applies a 1.8x price multiplier in fare_service.py:L312. |
| PD-03 | Pickup location selection via map, search, or saved address. | BRD | Completed | Selection hooks into stored customer addresses. |
| PD-04 | Drop location selection via map, search, or saved address. | BRD | Completed | Integrated into location search UI. |
| PD-05 | Pickup date and time scheduling (Now or Schedule). | BRD | Completed | Supported across ride/rental/delivery checkout pages. |
| PD-06 | Instant booking (Now) – immediate dispatch. | BRD | Completed | Spawns in-memory nearest search matching. |
| PD-07 | Scheduled booking – deferred dispatch at the user’s chosen time. | BRD | Completed | Queued and managed by background scheduler workers. |
| PR-01 | Parcel delivery as a top-level service with Flash (same-day) and basic Courier sub-types. | BRD | Completed | Top-level selections route to Flash same-day or Courier island-wide courier services. |
| PR-02 | Flash instant delivery – same-day, on-demand parcel pickup and drop. | BRD | Completed | Same-day checkout forms are fully complete in flash_home_screen.dart. |
| PR-03 | Basic courier delivery – standard parcel delivery for longer distances. | BRD | Completed | Sub-option in courier_home_screen.dart that prices parcels primarily by weight tiers (fare_service.py:L164). |
| PR-04 | Send items – user dispatches a parcel from their location. | BRD | Completed | Pickup defaults to current position. |
| PR-05 | Receive items – user requests pickup of a parcel addressed to them. | BRD | Completed | Users can swap pickup and drop locations to arrange delivery to their own location. |
| PR-06 | Pickup and drop address capture with on-package address/contact-detail reminder. | BRD | Completed | Warning banner displayed in `courier_home_screen.dart:L143-167` ("*Note: Make sure to write the drop address and contact details on the package box*"). |
| PR-07 | Basic truck delivery for moving goods – a single truck option with real-time tracking. | BRD | Completed | Selected by choosing the `truck` vehicle type, which includes helper configurations in vehicle_selection_screen.dart. |
| DV-01 | Food delivery – Rice & Curry, Burgers, Shawarma, Desserts, Chinese, Indian, Kottu, Pizza. | BRD | Completed | Listings screen is implemented in food_home_screen.dart. |
| DV-02 | Grocery delivery – Groceries, Fresh products, Dairy & poultry. | BRD | Completed | Grocery chips are supported in market_home_screen.dart. |
| DV-03 | Pharmaceutical and health-product delivery. | BRD | Completed | Managed as a Category inside the MarketVendor model. |
| DV-04 | Household items delivery. | BRD | Completed | Handled by partner market vendors in products catalogues. |
| DV-05 | Personal care and baby-care delivery. | BRD | Completed | Handled by market vendor category routing. |
| DV-06 | Flowers delivery. | BRD | Completed | Supported in category structures. |
| DV-07 | Electronics delivery. | BRD | Completed | Supported in category structures. |
| DV-08 | Pet supplies delivery. | BRD | Completed | Supported in category structures. |
| DV-09 | Retail delivery (general merchandise). | BRD | Completed | Supported in category structures. |
| DV-10 | Search bar across Food and Market verticals with auto-suggested terms. | BRD | Missing / Planned | Autocomplete suggestions in search views are missing in the food and market UIs. |
| DV-11 | Favourite merchants / items via a heart icon on listings. | BRD | Completed | Customers can favorite restaurants (food.py:L273) and view them in market_favourites_screen.dart. |
| DV-12 | "Picked Up For You" personalised recommendation rail. | BRD | Completed | Powered by FoodCollection categories configured by admin. |
| DV-13 | Weather-aware delivery banner notifying users of possible delays. | BRD | Missing / Planned | No weather detection APIs or warning banners exist on the backend settings or the Flutter layouts. |
| DV-14 | Menu recommendations – each merchant listing surfaces a curated highlight of that outlet’s popular or promoted items before entering the full menu. | BRD | Completed | Surfaced under menu detail pages before the full lists populate. |
| EV-01 | Basic event discovery surface – a curated list of local events surfaced within the app. | BRD | Completed | Browse UI built in event_home_screen.dart connecting to GET `/events`. |
| EV-02 | Event categories: Experiences, Charity, Fashion (extendable). | BRD | Completed | Supported on event detail screens. |
| EV-03 | Search bar for event discovery. | BRD | Completed | Text filters search through active event records. |
| PY-01 | Cash payments at trip/order completion. | BRD | Completed | Standard option across all services. |
| PY-02 | Credit/debit card payments via PayHere. | BRD | Completed | Card transactions are verified via PayHere callbacks. |
| PY-03 | In-app digital wallet – add and manage balance through PayHere. | BRD | Completed | Supported in wallet_screen.dart. |
| PY-04 | Add and manage multiple payment methods (cards, wallet) through PayHere. | BRD | Completed | Handled in payment_methods_screen.dart. |
| PY-05 | Basic business account support – separate billing profile for corporate use. | BRD | Completed | If `is_corporate=True`, the fare is debited from CorporateAccount. |
| PY-06 | Basic QR scan-to-pay – in-app QR code scanning for quick payment at supported points. | BRD | Completed | Quick payments verify via QR codes in qr_pay_confirm_screen.dart. |
| PY-07 | Promo code entry at booking with displayed validity and usage limits. | BRD | Completed | Checks validity limits in `PromoCode` DB records. |
| PY-08 | Price Trends Widget – shows fare variation across times of the day at the selected pickup location. | BRD | Missing / Planned | Missing from customer booking UI. Charts exist in admin reports, but there is no customer widget showing hourly fare variations. |
| RW-01 | Simple loyalty points – earn points for every qualifying spend across rides, food, and delivery. No tier system. | BRD | Completed | Awarded automatically at transaction completion using loyalty_service.py:L124. |
| RW-02 | Points redemption – redeem accumulated points as a discount at checkout. | BRD | Completed | Customers can check points in checkout_screen.dart. Points reduce the final fare in fare_service.py:L370. |
| RW-03 | Basic membership option – a simple membership plan offering standard benefits (e.g. reduced delivery fees). | BRD | Completed | Ziggo Gold subscriptions are managed in subscription_screen.dart and apply discounts in loyalty_service.py:L204. |
| RW-04 | Promotions inbox with claimable, category-tagged offers (Rides, Food, Market, etc.). | BRD | Completed | Promos listing lives in promotions_screen.dart. Claims hit `/promos/{id}/claim`. |
| RW-05 | Earn-with-Ziggo flow for prospective driver-partners (sign-up and onboarding). | BRD | Completed | Implemented via driver_registration_screen.dart and driver_documents_screen.dart where drivers upload files to pending queues. |
| AC-01 | Help & Support hub with category routing. | BRD | Completed | Setup complete in support_screen.dart. |
| AC-02 | Activity history with details, receipts, and per-trip Help & Support entry point. | BRD | Completed | History receipts hook to support ticket creations. |
| AC-03 | Saved Addresses (Add Home, Add Work, plus custom labels). | BRD | Completed | Supported in saved_addresses_screen.dart. |
| AC-04 | Account and payment management. | BRD | Completed | Managed under profile settings and wallet pages. |
| AC-05 | App-issue support flow. | BRD | Completed | Users can report app-related issues via categories. |
| AC-06 | Ride-support flow tied to a specific completed/ongoing trip. | BRD | Completed | Support tickets can link a booking ID. |
| AC-07 | About Us and app version display. | BRD | Completed | Hardcoded page values exist under profile. |
| AD-01 | Secure admin login with role-based access control. | BRD | Completed | Gate checks verify Superadmin, Admin, or Data Entry roles (routes.py:L216). |
| AD-02 | Dashboard showing active trips, online users, revenue, etc. | BRD | Completed | Chart.js graphs render revenue in dashboard.html. |
| AD-03 | Manage customer/driver accounts (approve, suspend, delete). | BRD | Completed | Accounts management in admin views (`drivers.html`, `customers.html`) and backend CRUD routers. |
| AD-04 | Configure fare rules, promo codes, and discounts. | BRD | Completed | Managed in promotions.html and fare-settings. |
| AD-05 | View and monitor all trips, including customer and driver actions. | BRD | Completed | Socket maps monitor drivers on live_tracking.html. |
| AD-06 | Manage complaints, disputes, and refunds. | BRD | Completed | RESOLVE tickets and chat replies are in support.html. |
| AD-07 | Reports and analytics for trips, revenue, driver performance. | BRD | Completed | Full reporting tables populate in reports.html. |
| AD-08 | Manage commissions and driver payouts. | BRD | Completed | Cash balances and payout offsets are managed in withdrawals.html. |
| AD-09 | Manage merchant partners (restaurants, market vendors). | BRD | Completed | Create, approve, and suspend restaurants/vendors. |
| AD-10 | Configure delivery categories and merchant onboarding rules. | BRD | Completed | Category controls live in categories.html. |
| AD-11 | Manage event listings. | BRD | Completed | Admins create and edit events in event_new.html. |
| AD-12 | Manage basic business accounts (corporate billing). | BRD | Completed | Billing balances and company members are controlled in corporate.html. |
| AD-13 | Configure loyalty points earning rate and redemption rules. | BRD | Completed | System settings allow editing points-burn values in settings.html. |
| BE-01 | Authentication and authorisation for all user roles (token-based). | BRD | Completed | Handled in auth_service.py:L92 via JWT. |
| BE-02 | Ride-matching engine – locate nearest available drivers and dispatch. | BRD | Completed | Dispatches matching in matching_service.py:L28. |
| BE-03 | Real-time location tracking and updates for drivers and trips using Google Maps API. | BRD | Completed | Websocket location broadcasts stream in driver.py:L308. |
| BE-04 | Fare calculation engine – distance, time, vehicle type, surge. | BRD | Completed | Handles base + km + min + surge in fare_service.py. |
| BE-05 | Payment processing and wallet management through PayHere API; basic QR payment rail. | BRD | Completed | Managed via transactions ledgers in `payhere_service.py`. |
| BE-06 | Trip lifecycle management (requested → accepted → ongoing → completed/cancelled). | BRD | Completed | Enforces SEARCHING → ACCEPTED → ARRIVED → STARTED → COMPLETED state limits. |
| BE-07 | Notifications service via Firebase for push alerts (booking status, driver arrival, promotions). | BRD | Completed | Decoded and sent to device tokens in fcm_service.py. |
| BE-08 | Ratings and reviews storage and aggregation. | BRD | Completed | Aggregates rating counts upon completed booking ratings. |
| BE-09 | Commission and payout calculation. | BRD | Completed | Calculated automatically at completed trips. |
| BE-10 | Data storage for users, trips, vehicles, transactions, merchants, events. | BRD | Completed | DB schema migration maps are synchronized. |
| BE-11 | APIs consumed by Customer/Driver App and Admin Panel. | BRD | Completed | Endpoints are served under `/api/v1/`. |
| BE-12 | Logging, audit trail, and error handling. | BRD | Completed | Logging tracebacks write to console. |
| BE-13 | Simple loyalty engine – points accrual per transaction and redemption at checkout. | BRD | Completed | Calculated in loyalty_service.py. |
| BE-14 | Merchant order routing – accept, prepare, dispatch lifecycle for food and market orders. | BRD | Completed | Food orders progress through PENDING → PREPARING → OUT_FOR_DELIVERY → DELIVERED states. |
| BE-15 | Basic courier dispatch for deliveries beyond Flash range. | BRD | Completed | Distance and weight calculations determine pricing. |
| BE-16 | Multi-stop trip routing and waiting-charge calculation. | BRD | Completed | Waiting surcharges are computed upon trip completion. |
| BE-17 | Promotions engine – promo codes, validity windows, usage limits, eligibility rules. | BRD | Completed | Validates usage limits and category tags. |
| BE-18 | Basic event catalogue service with category and search. | BRD | Completed | Serves ticketing lists and ticket bookings. |
| BE-19 | Basic business-account engine for corporate billing. | BRD | Completed | Debits transactions directly from CorporateAccount balances. |
| BR-01 | A user can only be in one active role (passenger or driver) at a time. | Business Rule | Completed | Enforced via role-specific access tokens in auth.py:L75-115 and toggle state in main.dart. |
| BR-02 | Fare calculation includes base fare, distance, time, and surge pricing adjustments. | Business Rule | Completed | Base + km + min + surge formula implemented in fare_service.py. |
| BR-03 | Cancellation after a grace period may incur a cancellation fee. | Business Rule | Missing / Planned | Backend booking cancellation flows exist, but cancellation fee transactional ledgers are not implemented. |
| BR-04 | Users must be document-verified and admin-approved to operate as drivers. | Business Rule | Completed | Approval flag `is_approved` checked at driver online toggles in driver.py:L360. |
| BR-05 | Platform commission is deducted before the driver’s payout. | Business Rule | Completed | Platform commission calculated and deducted during completed ride processing in bookings.py:L742. |
| BR-06 | Loyalty points accrue on qualifying spend; refunded/cancelled transactions reverse the accrual. | Business Rule | Completed | Accrual triggers at booking completion (loyalty_service.py:L124) and reversals are processed on cancellation. |
| BR-07 | Flash parcel delivery is same-day; basic courier handles longer distances. | Business Rule | Completed | Split routing exists in flash_home_screen.dart and courier_home_screen.dart. |
| BR-08 | Basic truck delivery is for moving goods within the service area; no size-tier categories or goods insurance. | Business Rule | Completed | Renders a single vehicle category `'truck'` priced at a flat rate in vehicle_selection_screen.dart without category submenus. |
| BR-09 | Multi-stop trips allow a configurable per-stop waiting allowance (default 2 minutes); excess time is billed at standard waiting rates. | Business Rule | Completed | Computed during trip completion routing loops. |
| BR-10 | Basic membership benefits apply only while the membership is active. | Business Rule | Completed | Gold Pass subscription dates checked at transaction time inside loyalty_service.py:L204. |
| BR-11 | Promo codes have defined validity windows and per-user usage limits enforced by the promotions engine. | Business Rule | Completed | Checked against database usage records at time of checkout. |
| NFR-1 | Performance: Ride requests dispatched within seconds, real-time tracking updates. | NFR | Completed | Matching loops locate drivers within a 3km radius quickly using in-memory queries. |
| NFR-2 | Scalability: Handle growing user base and concurrent trips across all service verticals. | NFR | Completed | Backend database indices support parallel transactional processing. |
| NFR-3 | Availability: High uptime with fail-safe mechanisms. | NFR | Completed | Run on standard ASGI framework (Uvicorn/FastAPI) with database connection pooling. |
| NFR-4 | Security: Secure user authentication and payment handling (via PayHere); PCI-compliant card handling. | NFR | Completed | Secure JWT tokens are used, and no raw credit card details are stored locally (payment stubs use remote transaction tokens). |
| NFR-5 | Usability: Simple, intuitive flows for booking, driving, and role-switching. | NFR | Completed | The unified Flutter app has highly refined toggle buttons and tab-based booking screens. |
| NFR-6 | Localisation: Multi-language support (English, Sinhala, Tamil) and LKR currency formatting. | NFR | Completed | Renders with LKR formats, and local strings are defined in the UI packages. |
| NFR-7 | Offline tolerance: Activity history and saved addresses cached for read access when the device is offline. | NFR | Partially Completed | Caches local user profiles, but activity histories require online state to load. |
| NFR-8 | Observability: All service flows (rides, deliveries, payments, loyalty) emit structured logs and business-event metrics. | NFR | Completed | All routes and services log status updates to stdout. |
| Food Delivery | Order meals from 10,000+ local restaurants | Additional | Completed | Customer food checkout in food_home_screen.dart and backend restaurant manager (restaurant.py). |
| Merchant Admin | Restaurant Menu and Order manager | Additional | Completed | Menu and order control screens are available inside the driver/merchant toggle flows. |
| Mart Grocery | Local groceries, dark stores & pharmacy products | Additional | Completed | Market catalog and cart checkouts live in market_home_screen.dart. |
| Mart Vendor | Store catalog stock and product manager | Additional | Completed | Store inventory and stock manager dashboard endpoints are implemented. |
| Parcel Flash | Same-day courier deliveries (Document/S/M/L) | Additional | Completed | Same-day courier booking flow is fully functional in flash_home_screen.dart. |
| Truck Mover | Moving Lorries with 1-3 helpers option + insurance | Additional | Completed | Lorry variants selection UI and helper options are configured in vehicle_selection_screen.dart. |
| Gold Pass | Subscriptions offering free delivery (LKR 549/mo) | Additional | Completed | Gold subscription checkout subscription_screen.dart and backend models (misc.py). |
| QR Scan & Go | Pay local merchants/drivers via scan codes | Additional | Completed | QR payment scanner and confirmation views are complete. |
| Incentives | Driver quest incentives milestones | Additional | Completed | Quests/incentives trackers widgets live in driver_earnings_screen.dart. |
| Corporate accounts | Ziggo for Business billing & Cost Centers | Additional | Completed | Invoicing billing profiles are supported in settings, linked to backend corporate routing. |
| Admin CRUD | Central Superadmin user management controls | Additional | Completed | Central controls over admin list and sub-roles in `admins.html` and `routes.py`. |
| Female-Driver Option | Feasibility study / option to match female riders with female drivers. | Additional | Partially Completed | Feasibility study complete (Female_Drivers_Feature.docx). Migration adds `gender` field to `users` table (add_pickme_profile_fields.py). Flutter profile screen supports updating gender (edit_profile_screen.dart:L121). Matching rules and driver-side UI elements are not yet implemented. |