Ziggo Super App

Female Drivers Feature — Scoping & Implementation Document

Prepared for: Hashnate  |  Date: 09 June 2026  |  Status: Proposal / Estimate

# 1. Executive Summary

This document scopes a "Female Drivers" safety feature for the Ziggo super app. The goal: when a female passenger books a ride (or flash/courier parcel), she can choose to be matched only with female drivers. The female-driver toggle is shown only to users who have identified as female, so it never clutters the booking screen for other users.

Overall complexity: MODERATE — but low-risk.

There are no new third-party services, no payment changes, and no change to the booking state machine. The feature is almost entirely "plumbing a preference flag" through layers that already exist: it adds one gender field to the user record, captures that field for drivers and customers, passes a boolean preference from the app, and adds one filter to the driver-matching query. The only genuinely new product decisions are (a) how to verify a driver is actually female and (b) what to do when no female driver is available nearby.

# 2. What the Code Looks Like Today

Grounded in the current repository, the relevant facts are:

No gender data exists. There is no gender field anywhere — not on User, Customer, or Driver (ziggo_backend/app/models/user.py). This is the central gap.

Matching is a single choke-point. All ride matching funnels through two functions in ziggo_backend/app/services/matching_service.py: find_nearest_driver() and find_all_nearby_drivers(). Both already filter drivers by is_online, status=APPROVED, and vehicle_type. Adding a gender filter here is a one-place change.

Request schemas already pass preferences. The booking request schemas (FareEstimateRequest and BookingCreate in booking_schema.py) already carry many optional flags (is_flash, is_rental, redeem_points…). A female_driver_only boolean fits the exact same pattern.

Onboarding flows already collect profile data. Drivers register through DriverRegisterRequest (driver_schema.py) and the driver registration screen; admins can also create drivers. Customers complete a profile after OTP login. Both flows need one new field to capture gender.

The app has a clear booking path. The Flutter app uses plain provider state. The booking flow is FareEstimateScreen → BookingProvider → /api/v1/bookings. The toggle and its flag ride along the same path.

# 3. Proposed Design

## 3.1 Data model

Add a single gender column to the User table (not Customer/Driver separately). Putting it on User means one field covers both the female passenger (who sees the toggle) and the female driver (who is matched). Suggested values: an enum of female / male / undisclosed.

New column: User.gender (String(20) or a SQLEnum), nullable, default undisclosed.

Create an Alembic migration (alembic revision --autogenerate). Existing rows backfill to undisclosed.

## 3.2 Capturing gender

Drivers — required. Drivers: add gender to DriverRegisterRequest and the driver registration screen; also to the admin "create driver" form. For existing drivers, admin can set it from the admin panel driver detail page.

Customers — optional but needed for the toggle. Customers: collect gender during profile completion (a simple selector on the profile screen). This is what unlocks the toggle. Existing customers are prompted once.

## 3.3 Booking preference

Add female_driver_only: bool = False to FareEstimateRequest and BookingCreate.

Add a matching female_driver_only field to the Booking model so the choice is recorded with the trip (useful for audit/reporting).

## 3.4 Matching filter

In matching_service.py, when female_driver_only is set, join Driver → User and add User.gender == 'female' to the existing query in both find_nearest_driver() and find_all_nearby_drivers(). The decline-forwarding path in bookings.py (which re-runs find_all_nearby_drivers) inherits the filter automatically as long as the flag is passed through.

## 3.5 App UI (the conditional toggle)

AuthProvider already holds the current user; expose user gender on it.

On FareEstimateScreen, render a "Female drivers only" switch only when the user's gender is female. Otherwise the switch is never built.

Pass the switch value into BookingProvider, which forwards it on the estimate and create calls.

## 3.6 Admin panel

Show driver gender on the drivers list/detail and allow editing it (so existing drivers can be classified).

Optional: a filter/badge so admins can see female-only bookings.

# 4. Files Touched (Checklist)

| Layer | File | Change |
| --- | --- | --- |
| Model | models/user.py | Add User.gender column |
| Model | models/booking.py | Add Booking.female_driver_only (audit) |
| Migration | alembic/versions/* | Autogenerated migration for new columns |
| Schema | schemas/booking_schema.py | Add female_driver_only to estimate + create |
| Schema | schemas/driver_schema.py | Add gender to register + admin-create |
| Schema | schemas/customer_schema.py / auth | Add gender to profile update |
| Service | services/matching_service.py | Gender filter in both match functions |
| API | api/v1/bookings.py | Pass flag to matching (create + decline) |
| API | api/v1/driver.py + customer.py | Persist gender on register/profile |
| Admin | admin_panel/routes.py + templates | Show/edit driver gender |
| App | auth/auth_provider.dart | Expose user gender |
| App | customer/booking_provider.dart | Carry + send the flag |
| App | fare_estimate_screen.dart | Conditional toggle (female users) |
| App | driver_registration_screen.dart + profile | Gender selector |

# 5. Effort Estimate

| Work item | Effort | Notes |
| --- | --- | --- |
| Backend data model + migration | 0.5 day | One column + autogenerated migration |
| Capture gender (driver + customer + admin) | 1 day | Forms, schemas, persistence |
| Booking flag + matching filter | 0.5 day | Single choke-point change |
| Flutter conditional toggle + wiring | 1 day | UI + provider plumbing |
| Admin panel gender display/edit | 0.5 day | List + detail templates |
| Backfill existing drivers' gender | 0.5 day | Manual/admin or seed script |
| Test pass (manual, no test suite exists) | 1 day | End-to-end on device + server |
| TOTAL | ~4–5 days | One engineer, excluding KYC policy work |

Note: the repo has no automated test suite, so verification is manual (run the server + app and exercise the booking). Budget time accordingly.

# 6. Open Questions & Risks

Verification (most important). How do you prove a driver is actually female? Self-declaration is easy but abusable. For a real safety feature, gender should be verified against the driver's NIC/license during admin approval (the KYC documents already exist via DriverDocument). This is a policy decision, not a coding problem.

Supply / availability. If no female driver is online nearby, the existing system already emits no_drivers_available. Decide the UX: tell her plainly, or offer to widen to all drivers with a second confirmation. Supply of female drivers will often be low at launch.

Privacy. Storing gender is personal data. Keep it optional, default undisclosed, and don't expose a driver's gender to customers beyond what the feature needs.

Regulatory. Sri Lankan transport/PHV regulations may have rules about gender-segregated services — worth a quick legal check before launch.

Driver-side preference (future). Consider whether female drivers should also be able to accept female-passenger-only requests (a reciprocal safety preference). Out of scope for v1 but a natural follow-up.

# 7. Recommendation

Build it. The engineering is small and contained — roughly a week for one engineer — and reuses patterns already in the codebase (optional booking flags, a single matching choke-point, provider-driven UI). The real work is product and policy: deciding how female-driver status is verified and what happens when none is available. Settle those two questions first, and the code follows quickly.

Generated from the Ziggo codebase — Hashnate